***Summative Plan***

|  |  |  |
| --- | --- | --- |
| **Part to complete** | **Day to complete by** | **Date actually completed** |
| Title Screen & main program | December 23rd | December 23rd |
| Rabbit stat function | Before January 8th | December 25th |
| Feed function | Before January 8th | December 30th |
| Supply function | Before January 8th | December 27th |
| Get supply function | Before January 8th | December 27th |
| End day option | Before January 8th | December 26th |
| Play function | Before January 8th | January 1st |
| Pseudo Code | January 10th | December 23rd |
| Test Cases | January 10th | January 8th |